Ship Framework

Design Enrichment Plan

Sources: impeccable (Paul Bakaus) + stitch-skills (Google Labs)

March 2026

# Overview

This plan fills design gaps and fixes overlap quality across Ship Framework, based on deep analysis of two external design skill repositories. The work is organized in 3 phases by impact, creating 4 new reference files and enhancing 4 existing ones.

## Impact Summary

| Metric | Current | After Plan |
| --- | --- | --- |
| Shared reference files | 14 | 18 (+4 new) |
| Total reference lines | ~7,500 | ~8,700 (+1,200) |
| AI slop patterns detected | 10 | 18 (+8 from impeccable) |
| Interactive states covered | Partial (forms only) | Complete (8-state model) |
| Color system | HSL + semantic tokens | OKLCH + tinted neutrals + HSL |
| Font recommendations | Principles only | 12 specific alternatives mapped |
| Edge case / i18n coverage | Minimal | Dedicated hardening guide |
| UX copy patterns | Scattered in forms | Dedicated copy reference |

# Phase 1: Critical Gaps

Highest impact work. These gaps affect every web project built with Ship.

## 1.1 Create interaction-design.md (NEW)

Source: impeccable interaction-design.md

Gap: Ship has no unified interaction design reference. Form patterns are in forms-feedback.md, touch in touch-interaction.md, but the 8-state model, focus rings, modals, popovers, and CSS Anchor Positioning are missing entirely.

### Content to include:

| Section | Content | Lines |
| --- | --- | --- |
| 8 interactive states | Table: default, hover, focus, active, disabled, loading, error, success. What each looks like, CSS properties, transition timing. | ~40 |
| Focus management | :focus-visible vs :focus, ring offset, contrast requirements, never outline: none, skip links | ~25 |
| Modal patterns | Native <dialog>, inert attribute, focus trapping, scroll lock, escape to close | ~25 |
| Popover API | Modern overlays without JavaScript positioning, popover attribute, anchor positioning | ~20 |
| CSS Anchor Positioning | Dropdown tethering, tooltip placement, browser support, fallbacks | ~20 |
| Micro-interactions | Button press (scale 0.97), toggle, checkbox, loading spinner to checkmark | ~20 |

Route in skills: ship-ux (build section), ship-web (web-specific implementation)

Estimated size: ~150 lines

## 1.2 Enhance typography-color.md

Source: impeccable typography.md + color-and-contrast.md

Gap: Ship says “choose distinctive fonts” but doesn’t say which. No OKLCH guidance, no tinted neutrals, no OpenType features, no web font loading strategy.

### Typography additions:

| Addition | What it adds | Lines |
| --- | --- | --- |
| Font alternatives table | Inter → Instrument Sans, Roboto → Figtree, Open Sans → DM Sans, etc. (12 mappings) | ~25 |
| OpenType features | tabular-nums for data, small-caps for abbreviations, ligatures, kerning, Wakamai Fondue | ~20 |
| Web font loading | font-display: swap, metric overrides, FOUT/FOIT prevention, Fontaine tool | ~20 |
| Fluid typography | clamp() formula, when to use (marketing) vs when not (app UIs) | ~15 |

### Color additions:

| Addition | What it adds | Lines |
| --- | --- | --- |
| OKLCH vs HSL | Why perceptually uniform matters, syntax, browser support, when to use each | ~20 |
| Tinted neutrals | Never pure gray: oklch(95% 0.01 60) adds warmth. Specific chroma values. | ~15 |
| Palette structure | Primary, Neutral, Semantic, Surface roles with count guidance (2-3 primary, 8-10 neutral) | ~20 |
| 60-30-10 rule | Visual weight not pixel count. Primary (60%), secondary (30%), accent (10%) | ~10 |
| Testing tools | WebAIM, DevTools vision deficiency emulation, Polypane | ~10 |

Estimated additions: ~155 lines

## 1.3 Expand AI slop detection in design-quality.md

Source: impeccable frontend-design AI Slop Test

Gap: Ship has 10 patterns. Impeccable has 18+. The 8 missing patterns are specific visual tells that Ship should catch.

### Patterns to add:

| Pattern | What to detect | Why it matters |
| --- | --- | --- |
| Generic fonts | Inter, Roboto, Arial, Open Sans with no customization | Instant AI fingerprint |
| Monospace laziness | Monospace used as “technical” without reason | Decoration, not function |
| Pure black/white | #000 and #fff without tinting | Harsh, unrefined, not real design |
| AI color palette | Cyan-on-dark, purple-to-blue gradient, neon accents | 2024-2025 AI generation signature |
| Gradient text | Gradient applied to text for “impact” | Decoration over meaning |
| Glassmorphism everywhere | Blur effects and glass cards on everything | Trendy but zero design decisions |
| Gray on colored bg | Gray text placed on colored backgrounds | Washed out, low contrast, unreadable |
| Hero metric template | Big number + small label + gradient accent | Recognizable AI layout pattern |

Estimated additions: ~80 lines to Section 2

# Phase 2: High Impact

Important gaps that affect specific workflows. Build after Phase 1.

## 2.1 Create hardening-guide.md (NEW)

Source: impeccable harden skill

Gap: Ship barely touches i18n, text overflow, or edge case design. This is critical for production-quality products.

| Section | Content | Lines |
| --- | --- | --- |
| Text overflow | CSS strategies: overflow-wrap, text-overflow, line-clamp, truncation with tooltip | ~20 |
| Internationalization | German +30% length, RTL layouts, CJK characters, number/date/currency formatting | ~35 |
| Large data handling | 1000+ item lists (virtualization), long names, extreme inputs | ~20 |
| Error state design | Network failure, validation, permission denied, rate limiting, concurrent ops | ~25 |
| Testing checklist | Extreme inputs, network failures, locale switching, zoom levels | ~20 |

Route: ship-build (implementation), ship-qa (testing)

Estimated size: ~140 lines

## 2.2 Create copy-clarity.md (NEW)

Source: impeccable clarify skill + stitch ux-writing.md

Gap: Ship has form label/error patterns in forms-feedback.md but no dedicated UX copy reference. Error messages, empty states, button labels, and tone guidance are scattered or missing.

| Section | Content | Lines |
| --- | --- | --- |
| Error messages | Pattern: explain → suggest fix → don’t blame. Examples for common errors. | ~25 |
| Button & CTA text | Action-oriented, specific (“Save changes” not “Submit”), hierarchy (primary/secondary) | ~20 |
| Empty state copy | Teaching moments: illustration + headline + explanation + CTA | ~15 |
| Loading & success | Manage expectations, celebrate completion, suggest next action | ~15 |
| Tone guidance | Voice vs tone, formality scale, when to be playful vs serious | ~20 |
| Microcopy patterns | Tooltips, placeholders (not labels), confirmation dialogs, permission requests | ~20 |

Route: ship-build (writing), ship-review (auditing, Pol reads for copy quality)

Estimated size: ~130 lines

## 2.3 Enhance animation.md

Source: impeccable motion-design.md

Gap: Ship has timing ranges but not specific cubic-bezier values. Missing the 100/300/500 naming rule, grid-template-rows trick, and CSS stagger pattern.

| Addition | What it adds |
| --- | --- |
| Named timing rule | 100/300/500 categories with explicit boundaries |
| Cubic-bezier values | ease-out-quart: (0.25, 1, 0.5, 1), quint-out: (0.22, 1, 0.36, 1), expo-out: (0.16, 1, 0.3, 1) |
| Height animation trick | grid-template-rows: 0fr → 1fr instead of height property |
| CSS stagger pattern | calc(var(--i, 0) * 50ms) with custom properties per item |
| NEVER bounce/elastic | Explicit: dated, tacky, real objects decelerate smoothly |
| 80ms perception | Below 80ms feels instant. Above 300ms needs feedback. |

Estimated additions: ~70 lines

# Phase 3: Enhancement

Refinements from stitch-skills and remaining impeccable content. Build after Phase 2.

## 3.1 Create spatial-design.md (NEW)

Source: impeccable spatial-design.md

Gap: Ship’s layout-responsive.md covers breakpoints and spacing scale but misses container queries, optical adjustments, cards philosophy, and grid patterns.

| Section | Content | Lines |
| --- | --- | --- |
| Self-adjusting grids | repeat(auto-fit, minmax(280px, 1fr)) and when to use it | ~15 |
| Container queries | Component-level responsiveness, @container syntax, browser support | ~20 |
| Cards philosophy | When NOT to use cards, never nest cards, cards only when actionable/comparable | ~15 |
| Optical adjustments | Negative margin for text alignment, icon optical centering, visual vs mathematical center | ~20 |
| Depth & elevation | Semantic z-index scale, shadow strength as depth signal, shadow color tinting | ~15 |
| Hierarchy verification | Squint test: blur screenshot to 10%, check if hierarchy still reads | ~10 |

Route: ship-ux (planning), ship-components (visual depth)

Estimated size: ~110 lines

## 3.2 Enhance design-research.md

Source: stitch-skills design-md + stitch-design

Gap: Ship teaches design system creation from scratch but not extraction from live work. Stitch’s semantic design language approach (evocative + precise) is a better documentation pattern.

| Addition | What it adds |
| --- | --- |
| Design system extraction | How to pull specs FROM live designs during iteration, not just create upfront |
| Semantic design language | Document visuals as atmosphere + exact values: “warm, breathable with generous whitespace” + #F5F0EB |
| 5-dimension analysis | Visual Atmosphere, Color Strategy, Geometric Language, Depth & Elevation, Layout Principles |
| Prompt enhancement | 4-step system: assess → check systems → enhance → format. Makes design intent explicit. |

Estimated additions: ~100 lines to Section 3

## 3.3 Overlap Quality Fixes

Places where impeccable or stitch explains something better than Ship’s current version.

| File | What to fix | How |
| --- | --- | --- |
| design-quality.md | AI slop section is principle-heavy, needs more “NEVER” statements | Add explicit prohibitions alongside reasoning |
| dark-mode.md | Strategy section is vague on color decisions | Add: shadows → surface colors, desaturate accents 10-20%, specific CSS example |
| animation.md | “Bounce feels dated” is soft | Change to: “NEVER use bounce or elastic easing — real objects decelerate smoothly” |
| layout-responsive.md | No mention of container queries | Add 10-line section on @container as future-forward pattern |
| components.md | shadcn ownership model could be clearer | Add: “Components are YOUR code. Copy, not import. This is a feature.” |

# Skill Routing Updates

After creating new files, update these routing skills to reference them.

| Skill | Add references | Which commands |
| --- | --- | --- |
| ship-ux | interaction-design.md, copy-clarity.md, spatial-design.md | /ship-plan, /ship-build, /ship-review |
| ship-web | interaction-design.md (web-specific patterns) | /ship-build, /ship-review |
| ship-components | spatial-design.md (depth/elevation) | /ship-build |
| ship-motion | No changes (animation.md enhanced in place) | N/A |

## Command Updates

| Command | What to add |
| --- | --- |
| ship-team.md | Add items 15-18: interaction-design, copy-clarity, hardening-guide, spatial-design to shared reference loading |
| ship-build.md | Add contextual loads: “When building interactive elements → interaction-design.md”, “When writing copy → copy-clarity.md”, “When handling edge cases → hardening-guide.md” |
| ship-review.md | Pol reads copy-clarity.md for copy audit. Crit reads hardening-guide.md for edge case review. |
| ship-plan.md | Add spatial-design.md and interaction-design.md to “always load” |
| ship-qa.md | Add hardening-guide.md testing checklist to QA workflow |

# Execution Order

| Phase | Files | Est. Lines | Priority |
| --- | --- | --- | --- |
| Phase 1 | interaction-design.md (new), typography-color.md (enhance), design-quality.md (enhance) | ~385 | CRITICAL |
| Phase 2 | hardening-guide.md (new), copy-clarity.md (new), animation.md (enhance) | ~340 | HIGH |
| Phase 3 | spatial-design.md (new), design-research.md (enhance), overlap fixes (5 files) | ~260 | MEDIUM |
| Routing | Update 4 skills + 5 commands | ~60 | After each phase |

Total new content: ~1,045 lines across 4 new files + 4 enhanced files + routing updates.

# Sources & Attribution

| Source | What we take |
| --- | --- |
| impeccable (Paul Bakaus) | 8 interactive states, OKLCH color, font alternatives, OpenType features, spatial design, hardening patterns, expanded AI slop detection, UX copy patterns, animation specifics |
| stitch-skills (Google Labs) | Semantic design language, design system extraction, prompt enhancement methodology, 5-dimension analysis framework |

All content will be adapted and rewritten for Ship’s architecture (thin skills route to deep references, persona-aware routing headers, priority gates). No content copied verbatim.